Week 2 Report

Team 4: YouTube Intelligence Platform

Reporting period: February 9 - February 13

Individual Team Member Updates:

Sawyer Anderson:

Completed Tasks:

- Create System Components Diagram (3 hours):

Created the backend components for the System Components diagram, Lucah Lucero helped with the frontend components.

- Worked on definition of Input & Outputs (1 hour):

Defined inputs and outputs for front and backend.

- Retrieval of transcripts and chunking (12 hours):

Search of youtube channels and retrieval of video ids for most prevalent channels (on the topic) through the YouTube API, and retrieval of video transcripts through youtube-transcript-api.

Planned Tasks:

- Work on retrieving comments, tweak the search for relevant channels (10-20), and begin embedding of chunked transcripts and storing them into a vector database for RAG.

Issues or Blockers (optional):

Paul Lee:

Completed Tasks:

- Creation of RAG for LLM (9 hours):

Created the RAG process for the LLM to follow when given a query.

- Created Solution Design Document (1 hour):

Created the Solution Design Document.

- Research of LLM frameworks and Vector databases (3 hours):

Researched Langchain, huggingface, and vector databases. The current RAG system works using Langchain and chroma db.

Planned Tasks:

- Work on implementing the current RAG system to work with YouTube transcripts and research possible implementation of hybrid search.

Issues or Blockers (optional):

Lucah Lucero:

Completed Tasks:

- Research and Create Figma Templates (8 hours):

Look into UI designs for the dashboard UI, to show claims, narratives, trends, and risk factors

- Worked on System Component Diagram (1 hour):

Helped with the creation of the Front-end system component diagrams

Planned Tasks:

- Discuss front-end components with Dang Nam Pham and Dr. Selim.

- Continue development of UI

Issues or Blockers (optional):

Cooper Brice:

Completed Tasks:

- Create Architecture Diagram (1 hour):

Created simplified architecture diagram of program

- Learned FastAPI (7 hours):

Followed tutorials by Corey Schafer to get a familiarity with FastAPI

- Research OpenRouter (4 hours):

Researched OpenRouter as a possible option for the LLM API, but we may go a different direction

Planned Tasks:

- Continue learning FastAPI

Issues or Blockers (optional):

- Unsure where to contribute; continue looking for what needs work

Maksim Zlatkin:

Completed Tasks:

- Created Workflow/Dataflow Diagram (1 hours)

- Basic VCM in FastAPI (4 hours)

- Research YouTube API (2 hours)

Planned Tasks:

- Continue working API controller

Issues or Blockers (optional):

Dang Nam Pham:

Completed Tasks:

- Create Figma Components Template (4 hours):

Created variations of components to display Claims, Narratives, and Trends

- Research Frontend Library Components and React Framework (4 hours):

Researched shadcn/ui component library and its integration with Tailwind CSS and Radix UI for building customizable and accessible UI components.

- Research React Framework (4 hours):

Studied the React framework, focusing on component-based architecture, state management, props, and Virtual DOM for efficient UI rendering and performance optimization.

Planned Tasks:

- Meet with Dr. Selim to review and discuss the frontend component designs that were created, gather feedback on structure, usability, and alignment with project requirements, and identify any necessary revisions. Implement demo versions of the designed components using shadcn/ui in a React environment to become more familiar with its component structure, styling customization with Tailwind CSS, and integration patterns.

Issues or Blockers (optional):

Summary Table:

| Team Member | Hours |
| --- | --- |
| Sawyer Anderson | 16 |
| Paul Lee | 13 |
| Lucah Lucero | 9 |
| Cooper Brice | 12 |
| Maksim Zlatkin | 7 |
| Dang Nam Pham | 12 |