Week 3 Report

Team 4: YouTube Intelligence Platform

Reporting period: February 9 - February 13

Individual Team Member Updates:

Sawyer Anderson:

Completed Tasks:

- Retrieve comments (1 hour)

- Tweaked channel search and optimize transcript retrieval (4 hours)

- Retrieve additional metrics/metadata from videos (1 hour)

- Edited files for readability (20 minutes)

- Implemented fix on vector db by adding log of files that have already been embedded in vector.py (1 hour)

- Implemented local MongoDB server in rag.py to save LLM result (1 hour)

- Add the embedding and rag-llm prompting script to weekly scheduler (1 hour)

- Created storage schema for the VectorDB (Chroma) (30 minutes)

- Created storage schema for the MongoDB for LLM results (30 minutes)

- Added transcript embedding and queries to be run weekly to weekly cron job scheduler (10 minutes)

Planned Tasks:

- Work on polishing comment retrieval, implement the video metric data into transcripts and add to vector DB (and in source chunks for MongoDB), add transcript duration requirement in transcript fetch (or combine some chunks for short transcripts), work on LLM prompt, and improve Vector DB efficiency, integrate metric data into LLM queries.

Issues or Blockers (optional):

Paul Lee:

Completed Tasks:

- Improved system/user prompt (2 hours)

- Researched various prompting techniques (3 hours)

- Implemented few-shot prompting (4 hours)

Planned Tasks:

- Meet with Dr. Selim, look for feedback, and improve prompting further.

- Pull Sawyer’s changes into my branch and merge.

Issues or Blockers (optional):

Lucah Lucero:

Completed Tasks:

- Installed and tested Figma UI templates locally (3 hours)

- Fixed dependency issues with Purity UI (1 hour)

- Debugged Purity UI template (2 hours)

- Edited/tested UI template with dummy information (1 hour)

- Familiarization with Purity UI’s structure, functionality, and documentation (3 hours)

Planned Tasks:

- Discuss front-end components with Dang Nam Pham and Dr. Selim.

- Continue development of UI

- Create GitHub branch and push fully debugged/functional UI

Issues or Blockers (optional):

- Continued dependency issues with UI (FIX)

Cooper Brice:

Completed Tasks:

- Finished FastAPI tutorials (1 hour)

- Experimentation with (now redundant) Openrouter (3 hours)

- Team meetings (1 hour)

- Researching databases, MongoDB, and Atlas (3 hours)

Planned Tasks:

- Test LLM responses and transcripts

Issues or Blockers (optional):

- Still unsure where to contribute; continue looking for what needs work

Maksim Zlatkin:

Completed Tasks:

- Improved Project Structure (2 hours)

- Created a MongoDB cluster (2 hours)

- Work on API controller (2 hours)

Planned Tasks:

- Continue working API controller

Issues or Blockers (optional):

Dang Nam Pham:

Completed Tasks:

- Designed Figma Cards to present claims, narratives, and trends (3 hours)

- Fill Figma visual components with dummy data similar to LLM’s output (30 minutes)

- Tested Frontend component library Shadcn locally while learning how to generate visual components similar to Figma cards designed (3 hours)

- Set up React-router project template in VS Code (1 hour)

- Research chart libraries to display trends more effectively (1 hour)

Planned Tasks:

- Meet with Dr. Selim and Lucah to discuss finalize design templates. Look for suggestions and improvements about the UI.

- Start writing API calls to the backend to integrate Frontend-Backend connection

Issues or Blockers (optional):

Summary Table:

| Team Member | Hours |
| --- | --- |
| Sawyer Anderson | 10.50 |
| Paul Lee | 9 |
| Lucah Lucero | 10 |
| Cooper Brice | 8 |
| Maksim Zlatkin | 6 |
| Dang Nam Pham | 8.50 |